# Project Charter Template

1. Project Purpose

The purpose of this project is to develop a passive network security tool, which is designed to identify and flag unauthorized devices. During the project one of the high priority goals is to create a scanner which listens to network traffic MAC addresses, crosschecking with a list of known “whitelist” MAC addresses. A web dashboard will need to be designed and implemented, to display all currently connected devices and highlight any threats.

The passive scanner will operate by monitoring ARP (Address Resolution Protocol) traffic on the local subnet, capturing MAC addresses from broadcast packets without injecting any traffic into the network.

Project Goals:

| Goal & Strategy | Priority |
| --- | --- |
| Develop a passive network security tool designed to identify and flag unauthorised (rogue) devices via ARP traffic monitoring | H |
| Write a passive scanning script to listen for MAC addresses on the local subnet without injecting network traffic | H |
| Develop and maintain a whitelist (allowlist) of known/authorised MAC addresses stored in a local SQLite database | H |
| Design and implement a web dashboard to display all currently connected devices and highlight unauthorised ones | M |
| Implement an alerting/notification system that triggers when a rogue device is detected | M |
| Enhance network security visibility without actively disrupting network traffic | M |
| Produce deployment and user documentation | L |

Critical Success Factors:

- The project functions as required.

- The project meets the client's requirements.

- The project is completed by the required deadline.

- The project enhances network security visibility.

- The project does not include parameters which are not necessary towards the project.

2. Scope Definition

This section includes:

- Project Scope Is (Includes):

- Passive script for listening to MAC addresses

- Local storage for authorized MAC addresses and detected devices

- Notification system for alerts

- Web dashboard for information

- Admin interface for manually adding, removing, and editing whitelisted MAC addresses

- Project Scope Is Not (Excludes):

- No integration with existing enterprise systems (e.g. SIEM, Active Directory)

- No active blocking or quarantine of rogue devices — read-only monitoring only

- No advanced or branded dashboard design — functional UI only

- No cross-VLAN or multi-subnet monitoring in this phase

- Scope Change Control Procedures: Any changes in scope will first need to be discussed with all members in our group through the team group chat or in person during the workshops to ensure everyone is aware of and happy with the new role they may need to fill as a result of the new scope of the project. Since this project is also being done in collaboration with two other groups, changes will also need to be discussed with the other group leaders by our group leader. Finally, the changes will also need to be discussed with the client through a meeting by all the team leaders before any changes can be signed off and put into effect.

3. Project Parameters

  - Project Title: Northumbria University Network Monitor

  - Project timing: Although you may not know every date at this stage of the project, the start date or the end date are usually known.  These can be critical to staffing the project and allocating resources.

| Start Date: 06.02.2026 | End Date: 04.05.2026 | Estimated Duration: 3 months |
| --- | --- | --- |

  - Organisation:

- Project sponsor: The Cyber Consultants

- Project manager: Felix Anderson

- Project Team: Felix Anderson, Alexander Robinson, Daniel Telfer, Kieran Benton, Fahad Alrasheedi, Aviana Lwin

- External resources:

- Python

- Power BI

- Grafana

- Generative AI (Claude)

- SQLite (local database engine)

- Internal resources:

- 15 – 30 minutes of our client's time, Georgia Levien, for meetings / updates

- CIS building hardware (servers, computers, etc)

- University borrowed hardware

  - Communication Standards:

Reports to the client will go through our team leader, Felix Anderson, after discussion from the whole team in person or through a message in the team group chat. These reports will occur at least once a week through emails or through a Teams meeting with the client. Teams meeting done with the client will be recorded for later recording of specific important information or goals stated by the client during the meeting

  - Key Deliverables:

- Network Scanning Software

- Admin dashboard or interface to manage the “Allowlist” of known devices.

- An alerting system (displaying a notification when a rogue device is simulated)

- Documentation on how to deploy the scanner across different subnets.

- Final handover documentation including deployment guide, user guide, and known limitations

  - Milestones (Interim Deliverables):

| Milestone | Completion Date | Stakeholders | Acceptance Criteria |
| --- | --- | --- | --- |
| Meeting with the client | 13.02.2026 | Georgia Levien | We require all the information which is necessary for the Project Charter Template to be completed |
| Second meeting with the client | 19.02.2026 | Georgia Levien | The Project Charter Template is Signed Off |
| Network Analysis | 01.03.2026 | Georgia Levien | The client is satisfied with the current progress of the project and the project functions as required with Network Analysis |
| Designing the Script | 31.03.2026 | Georgia Levien | The client is satisfied with the current progress of the project and the project functions as required with the design of the script |
| Design the Database | 25.04.2026 | Georgie Levien | The client is satisfied with the current progress of the project and the project functions as required with the design of the database and contains all the relevant information |
| Final handover | 04.05.2026 | Georgie Levien | All deliverables are complete, demonstrated to the client, and documentation is handed over |

  - Risks:

| Risk | Description | Likelihood | Impact | Exposure | Owner | Mitigation/ Contingency plan |
| --- | --- | --- | --- | --- | --- | --- |
| Passive network security tool | Passive network security tools are designed to flag rogue devices. There is a risk this tool does not work and can allow unauthorized users into the network | 1 | 3 | 3 | The Cyber Consultants | Inspect the network security tool, ensure it only allows authorised users into the network, and any unauthorised users are not allowed into the network |
| False flags via the passive scanning script | The passive scanning script can potentially flag authorised MAC addresses as unauthorised/ rogue devices. | 2 | 2 | 2 | The Cyber Consultants | Ensure that the script is giving false flags to authorised users, if the script still blocks verified users, the MAC address database needs to be checked to see if the specific devices mac address lines up with the “allow list”. |
| Notification for unauthorised users | The web interface may not flag the server with an unauthorised user. | 2 | 3 | 3 | The Cyber Consultants | Test with an unauthorised device to see if a notification is sent to the web interface. If the unauthorised device doesn't flag up on the system, our team will troubleshoot the issue to find out why it is not sending out a notification. |

Business Case:

  - Benefits: External network analysis, allows unauthorised access to be detected through unauthorised devices attempting to gain access to the local network, enhance network security visibility without disrupting the network traffic which ensures that the network can function as required without encountering any difficulties, Effective admin dashboard is created as required and functions as necessary which ensures that the network will be able to easily identify the appropriate MAC addresses and is user friendly.

  - Costs: The cost of Microsoft Office, The cost of Power BI

  - Times: The Cyber Consultants Time, Georgie Levin’s Time, (Six Hours approximately per week).

  - Risks: Passive network security tool, False flags via the passive scanning script, Notification for unauthorised users

  - Benefit Appraisal: This project will help boost productivity, improve communication and can further increase our knowledge and understand of network monitoring.

Signature Sign Off:

These signatures are accepting the project requirements and deliverables with the Client and Student Team. You need to sign off on the project which will be the agreement between both parties.

| Client: | Georgia Levien |
| --- | --- |
| Student Team Lead: | Felix Anderson (Cyber Consultants) |
| Academic: | Abbas Mehrabidavoodabadi, Singh Amritpal |

University of Northumbria at Newcastle (UNN) Experiential Learning Projects

Student Agreement

Network Monitor

Name of Student: Felix Anderson

Name of Organisation: Northumbria University

Experiential Learning Projects: Experiential learning projects are a great way for students to gain real-world, hands-on experience and as part of your course as a student at UNN you will have the opportunity to work directly with an independent organisation on a project.

The Project Charter: The scope of the Project will be agreed by you and Organisation in the Project Charter. The Project Charter is the document that, amongst other things, describes the Project, sets out the scope of the Project, and any specific limitations or exclusions, key deliverables and milestones.

The Legal Bit – nobody likes paperwork!

Legal agreements are a common part of professional practice, and completing this documentation helps prepare you for future career responsibilities.  It’s important that you read this document carefully and understand it.

The overarching contract in relation to the Project (the Project Contract) is formed when the scope of the Project is agreed, and the Project Charter is signed by you, the Organisation and UNN (you, the Organisation and UNN together being the Parties).

The Project Contract is made up of the scope of the Project as set out in the Project Charter and the UNN Standard Experiential Learning Terms. Once you agree to proceed with the Project and sign the Project Charter, you accept that you are bound by the UNN Standard Experiential Learning Terms. A copy of the UNN Standard Experiential Learning Terms can be found in the assessment area on Blackboard. Please make sure you read the UNN Standard Experiential Learning Terms carefully.

Please pay particular attention to the Confidentiality and Permitted Disclosure provisions in the UNN Standard Experiential Learning Terms.

Just remember that when you agree to participate in the Project you’re confirming you’re happy to accept the Project Charter, the UNN Standard Experiential Learning Terms and that you agree to assign (give) all Foreground IPR to the Organisation. More on that below!

Don’t worry, UNN, the Organisation and you (as a student) are all bound by the Project Charter and the UNN Standard Experiential Learning Terms and if you have any questions please speak to your module tutor.

Legal definitions used in this Student Agreement can be found in UNN Standard Experiential Learning Terms. Legal definitions are capitalised and are used so that particular words and phrases are given a specific and clear meaning.

Consideration: In consideration of the time you spend working on the Project, the Organisation agrees to provide you with live project experience, including exposure to professional practices, mentorship, and access to relevant project activities. The Parties acknowledge that such live project experience constitutes valuable consideration for the purposes of this Student Agreement, and no monetary payment shall be made to you (as a Student) or UNN.

Intellectual Property Rights – the deal: Your work on the Project (as a student) may result in your creating, developing and contributing towards ideas which may form the basis of intellectual property rights that can be commercialised and protected. These intellectual property rights could include patents, registered designs, trademarks and service marks (whether registered or not), copyright, rights to inventions database rights, design right, results, know how, information and all similar property including that subsisting (in any part of the world) in inventions, designs, performances, and computer programs. Any intellectual property rights which arise out of the Project will be referred to as Foreground Intellectual Property Rights (Foreground IPR).  All Foreground IPR will belong to the Organisation (unless otherwise agreed).

To ensure the transfer of Foreground IPR is legally valid and enforceable, it must be documented in a written agreement. This is not just best practice—it’s a legal requirement under English law and to make sure this is done correctly we need you to carefully review the below and to sign this Student Agreement. This will ensure that the title (ownership) of any Foreground IPR created by you during the Project is correctly transferred to the Organisation.  You must do this to take part in the Project.

“I hereby assign to the Organisation all rights, title, and interest in and to the intellectual property created in connection with the Project, including all Foreground Intellectual Property Rights and other proprietary rights, whether existing now or created in the future.  I agree to do all things reasonable to give effect to this assignment including signing further documents if required. I also waive any moral rights to the extent permitted by law, allowing the Organisation to use, modify, and reproduce the Foreground IPR without my further consent”

Please note that this Student Agreement will be governed by English Law and if a dispute arises between any Party, then this will be referred to the English Courts.

You are advised to seek independent legal advice before signing this deed especially if there are any aspects which you do not understand.

Please make sure you add your signature below and please don’t just type out your name.

Signed as a Deed by the Student:	Felix.anderson

Date: 06/02/2026

Student Name: FELIX ANDERSON

Student ID: W23005217

University of Northumbria at Newcastle (UNN) Experiential Learning Projects

Student Agreement

Network Monitor

Name of Student: Kieran Benton

Name of Organisation: Northumbria University

Experiential Learning Projects: Experiential learning projects are a great way for students to gain real-world, hands-on experience and as part of your course as a student at UNN you will have the opportunity to work directly with an independent organisation on a project.

The Project Charter: The scope of the Project will be agreed by you and Organisation in the Project Charter. The Project Charter is the document that, amongst other things, describes the Project, sets out the scope of the Project, and any specific limitations or exclusions, key deliverables and milestones.

The Legal Bit – nobody likes paperwork!

Legal agreements are a common part of professional practice, and completing this documentation helps prepare you for future career responsibilities.  It’s important that you read this document carefully and understand it.

The overarching contract in relation to the Project (the Project Contract) is formed when the scope of the Project is agreed, and the Project Charter is signed by you, the Organisation and UNN (you, the Organisation and UNN together being the Parties).

The Project Contract is made up of the scope of the Project as set out in the Project Charter and the UNN Standard Experiential Learning Terms. Once you agree to proceed with the Project and sign the Project Charter, you accept that you are bound by the UNN Standard Experiential Learning Terms. A copy of the UNN Standard Experiential Learning Terms can be found in the assessment area on Blackboard. Please make sure you read the UNN Standard Experiential Learning Terms carefully.

Please pay particular attention to the Confidentiality and Permitted Disclosure provisions in the UNN Standard Experiential Learning Terms.

Just remember that when you agree to participate in the Project you’re confirming you’re happy to accept the Project Charter, the UNN Standard Experiential Learning Terms and that you agree to assign (give) all Foreground IPR to the Organisation. More on that below!

Don’t worry, UNN, the Organisation and you (as a student) are all bound by the Project Charter and the UNN Standard Experiential Learning Terms and if you have any questions please speak to your module tutor.

Legal definitions used in this Student Agreement can be found in UNN Standard Experiential Learning Terms. Legal definitions are capitalised and are used so that particular words and phrases are given a specific and clear meaning.

Consideration: In consideration of the time you spend working on the Project, the Organisation agrees to provide you with live project experience, including exposure to professional practices, mentorship, and access to relevant project activities. The Parties acknowledge that such live project experience constitutes valuable consideration for the purposes of this Student Agreement, and no monetary payment shall be made to you (as a Student) or UNN.

Intellectual Property Rights – the deal: Your work on the Project (as a student) may result in your creating, developing and contributing towards ideas which may form the basis of intellectual property rights that can be commercialised and protected. These intellectual property rights could include patents, registered designs, trademarks and service marks (whether registered or not), copyright, rights to inventions database rights, design right, results, know how, information and all similar property including that subsisting (in any part of the world) in inventions, designs, performances, and computer programs. Any intellectual property rights which arise out of the Project will be referred to as Foreground Intellectual Property Rights (Foreground IPR).  All Foreground IPR will belong to the Organisation (unless otherwise agreed).

To ensure the transfer of Foreground IPR is legally valid and enforceable, it must be documented in a written agreement. This is not just best practice—it’s a legal requirement under English law and to make sure this is done correctly we need you to carefully review the below and to sign this Student Agreement. This will ensure that the title (ownership) of any Foreground IPR created by you during the Project is correctly transferred to the Organisation.  You must do this to take part in the Project.

“I hereby assign to the Organisation all rights, title, and interest in and to the intellectual property created in connection with the Project, including all Foreground Intellectual Property Rights and other proprietary rights, whether existing now or created in the future.  I agree to do all things reasonable to give effect to this assignment including signing further documents if required. I also waive any moral rights to the extent permitted by law, allowing the Organisation to use, modify, and reproduce the Foreground IPR without my further consent”

Please note that this Student Agreement will be governed by English Law and if a dispute arises between any Party, then this will be referred to the English Courts.

You are advised to seek independent legal advice before signing this deed especially if there are any aspects which you do not understand.

Please make sure you add your signature below and please don’t just type out your name.

Signed as a Deed by the Student: KB

Date: 06/02/2026

Student Name: KIERAN BENTON

Student ID: W2401228

University of Northumbria at Newcastle (UNN) Experiential Learning Projects

Student Agreement

Network Monitor

Name of Student: Daniel Telfer

Name of Organisation: Northumbria University

Experiential Learning Projects: Experiential learning projects are a great way for students to gain real-world, hands-on experience and as part of your course as a student at UNN you will have the opportunity to work directly with an independent organisation on a project.

The Project Charter: The scope of the Project will be agreed by you and Organisation in the Project Charter. The Project Charter is the document that, amongst other things, describes the Project, sets out the scope of the Project, and any specific limitations or exclusions, key deliverables and milestones.

The Legal Bit – nobody likes paperwork!

Legal agreements are a common part of professional practice, and completing this documentation helps prepare you for future career responsibilities.  It’s important that you read this document carefully and understand it.

The overarching contract in relation to the Project (the Project Contract) is formed when the scope of the Project is agreed, and the Project Charter is signed by you, the Organisation and UNN (you, the Organisation and UNN together being the Parties).

The Project Contract is made up of the scope of the Project as set out in the Project Charter and the UNN Standard Experiential Learning Terms. Once you agree to proceed with the Project and sign the Project Charter, you accept that you are bound by the UNN Standard Experiential Learning Terms. A copy of the UNN Standard Experiential Learning Terms can be found in the assessment area on Blackboard. Please make sure you read the UNN Standard Experiential Learning Terms carefully.

Please pay particular attention to the Confidentiality and Permitted Disclosure provisions in the UNN Standard Experiential Learning Terms.

Just remember that when you agree to participate in the Project you’re confirming you’re happy to accept the Project Charter, the UNN Standard Experiential Learning Terms and that you agree to assign (give) all Foreground IPR to the Organisation. More on that below!

Don’t worry, UNN, the Organisation and you (as a student) are all bound by the Project Charter and the UNN Standard Experiential Learning Terms and if you have any questions please speak to your module tutor.

Legal definitions used in this Student Agreement can be found in UNN Standard Experiential Learning Terms. Legal definitions are capitalised and are used so that particular words and phrases are given a specific and clear meaning.

Consideration: In consideration of the time you spend working on the Project, the Organisation agrees to provide you with live project experience, including exposure to professional practices, mentorship, and access to relevant project activities. The Parties acknowledge that such live project experience constitutes valuable consideration for the purposes of this Student Agreement, and no monetary payment shall be made to you (as a Student) or UNN.

Intellectual Property Rights – the deal: Your work on the Project (as a student) may result in your creating, developing and contributing towards ideas which may form the basis of intellectual property rights that can be commercialised and protected. These intellectual property rights could include patents, registered designs, trademarks and service marks (whether registered or not), copyright, rights to inventions database rights, design right, results, know how, information and all similar property including that subsisting (in any part of the world) in inventions, designs, performances, and computer programs. Any intellectual property rights which arise out of the Project will be referred to as Foreground Intellectual Property Rights (Foreground IPR).  All Foreground IPR will belong to the Organisation (unless otherwise agreed).

To ensure the transfer of Foreground IPR is legally valid and enforceable, it must be documented in a written agreement. This is not just best practice—it’s a legal requirement under English law and to make sure this is done correctly we need you to carefully review the below and to sign this Student Agreement. This will ensure that the title (ownership) of any Foreground IPR created by you during the Project is correctly transferred to the Organisation.  You must do this to take part in the Project.

“I hereby assign to the Organisation all rights, title, and interest in and to the intellectual property created in connection with the Project, including all Foreground Intellectual Property Rights and other proprietary rights, whether existing now or created in the future.  I agree to do all things reasonable to give effect to this assignment including signing further documents if required. I also waive any moral rights to the extent permitted by law, allowing the Organisation to use, modify, and reproduce the Foreground IPR without my further consent”

Please note that this Student Agreement will be governed by English Law and if a dispute arises between any Party, then this will be referred to the English Courts.

You are advised to seek independent legal advice before signing this deed especially if there are any aspects which you do not understand.

Please make sure you add your signature below and please don’t just type out your name.

Signed as a Deed by the Student: DanielTelfer

Date: 13/02/2026

Student Name: DANIEL TELFER

Student ID: W24010430

University of Northumbria at Newcastle (UNN) Experiential Learning Projects

Student Agreement

Network Monitor

Name of Student: Aviana Lwin

Name of Organization: Northumbria University

Experiential Learning Projects: Experiential learning projects are a great way for students to gain real-world, hands-on experience and as part of your course as a student at UNN you will have the opportunity to work directly with an independent organisation on a project.

The Project Charter: The scope of the Project will be agreed by you and Organisation in the Project Charter. The Project Charter is the document that, amongst other things, describes the Project, sets out the scope of the Project, and any specific limitations or exclusions, key deliverables and milestones.

The Legal Bit – nobody likes paperwork!

Legal agreements are a common part of professional practice, and completing this documentation helps prepare you for future career responsibilities.  It’s important that you read this document carefully and understand it.

The overarching contract in relation to the Project (the Project Contract) is formed when the scope of the Project is agreed, and the Project Charter is signed by you, the Organisation and UNN (you, the Organisation and UNN together being the Parties).

The Project Contract is made up of the scope of the Project as set out in the Project Charter and the UNN Standard Experiential Learning Terms. Once you agree to proceed with the Project and sign the Project Charter, you accept that you are bound by the UNN Standard Experiential Learning Terms. A copy of the UNN Standard Experiential Learning Terms can be found in the assessment area on Blackboard. Please make sure you read the UNN Standard Experiential Learning Terms carefully.

Please pay particular attention to the Confidentiality and Permitted Disclosure provisions in the UNN Standard Experiential Learning Terms.

Just remember that when you agree to participate in the Project you’re confirming you’re happy to accept the Project Charter, the UNN Standard Experiential Learning Terms and that you agree to assign (give) all Foreground IPR to the Organisation. More on that below!

Don’t worry, UNN, the Organisation and you (as a student) are all bound by the Project Charter and the UNN Standard Experiential Learning Terms and if you have any questions please speak to your module tutor.

Legal definitions used in this Student Agreement can be found in UNN Standard Experiential Learning Terms. Legal definitions are capitalised and are used so that particular words and phrases are given a specific and clear meaning.

Consideration: In consideration of the time you spend working on the Project, the Organisation agrees to provide you with live project experience, including exposure to professional practices, mentorship, and access to relevant project activities. The Parties acknowledge that such live project experience constitutes valuable consideration for the purposes of this Student Agreement, and no monetary payment shall be made to you (as a Student) or UNN.

Intellectual Property Rights – the deal: Your work on the Project (as a student) may result in your creating, developing and contributing towards ideas which may form the basis of intellectual property rights that can be commercialised and protected. These intellectual property rights could include patents, registered designs, trademarks and service marks (whether registered or not), copyright, rights to inventions database rights, design right, results, know how, information and all similar property including that subsisting (in any part of the world) in inventions, designs, performances, and computer programs. Any intellectual property rights which arise out of the Project will be referred to as Foreground Intellectual Property Rights (Foreground IPR).  All Foreground IPR will belong to the Organisation (unless otherwise agreed).

To ensure the transfer of Foreground IPR is legally valid and enforceable, it must be documented in a written agreement. This is not just best practice—it’s a legal requirement under English law and to make sure this is done correctly we need you to carefully review the below and to sign this Student Agreement. This will ensure that the title (ownership) of any Foreground IPR created by you during the Project is correctly transferred to the Organisation.  You must do this to take part in the Project.

“I hereby assign to the Organisation all rights, title, and interest in and to the intellectual property created in connection with the Project, including all Foreground Intellectual Property Rights and other proprietary rights, whether existing now or created in the future.  I agree to do all things reasonable to give effect to this assignment including signing further documents if required. I also waive any moral rights to the extent permitted by law, allowing the Organisation to use, modify, and reproduce the Foreground IPR without my further consent”

Please note that this Student Agreement will be governed by English Law and if a dispute arises between any Party, then this will be referred to the English Courts.

You are advised to seek independent legal advice before signing this deed especially if there are any aspects which you do not understand.

Please make sure you add your signature below and please don’t just type out your name.

Signed as a Deed by the Student: Thiri

Date: 13/02/2026

Student Name: AVIANA LWIN

Student ID: W23039981

University of Northumbria at Newcastle (UNN) Experiential Learning Projects

Student Agreement

Network Monitor

N Name of Student: Fahad Alrasheedi

Name of Organisation: Northumbria University

Experiential Learning Projects: Experiential learning projects are a great way for students to gain real-world, hands-on experience and as part of your course as a student at UNN you will have the opportunity to work directly with an independent organisation on a project.

The Project Charter: The scope of the Project will be agreed by you and Organisation in the Project Charter. The Project Charter is the document that, amongst other things, describes the Project, sets out the scope of the Project, and any specific limitations or exclusions, key deliverables and milestones.

The Legal Bit – nobody likes paperwork!

Legal agreements are a common part of professional practice, and completing this documentation helps prepare you for future career responsibilities.  It’s important that you read this document carefully and understand it.

The overarching contract in relation to the Project (the Project Contract) is formed when the scope of the Project is agreed, and the Project Charter is signed by you, the Organisation and UNN (you, the Organisation and UNN together being the Parties).

The Project Contract is made up of the scope of the Project as set out in the Project Charter and the UNN Standard Experiential Learning Terms. Once you agree to proceed with the Project and sign the Project Charter, you accept that you are bound by the UNN Standard Experiential Learning Terms. A copy of the UNN Standard Experiential Learning Terms can be found in the assessment area on Blackboard. Please make sure you read the UNN Standard Experiential Learning Terms carefully.

Please pay particular attention to the Confidentiality and Permitted Disclosure provisions in the UNN Standard Experiential Learning Terms.

Just remember that when you agree to participate in the Project you’re confirming you’re happy to accept the Project Charter, the UNN Standard Experiential Learning Terms and that you agree to assign (give) all Foreground IPR to the Organisation. More on that below!

Don’t worry, UNN, the Organisation and you (as a student) are all bound by the Project Charter and the UNN Standard Experiential Learning Terms and if you have any questions please speak to your module tutor.

Legal definitions used in this Student Agreement can be found in UNN Standard Experiential Learning Terms. Legal definitions are capitalised and are used so that particular words and phrases are given a specific and clear meaning.

Consideration: In consideration of the time you spend working on the Project, the Organisation agrees to provide you with live project experience, including exposure to professional practices, mentorship, and access to relevant project activities. The Parties acknowledge that such live project experience constitutes valuable consideration for the purposes of this Student Agreement, and no monetary payment shall be made to you (as a Student) or UNN.

Intellectual Property Rights – the deal: Your work on the Project (as a student) may result in your creating, developing and contributing towards ideas which may form the basis of intellectual property rights that can be commercialised and protected. These intellectual property rights could include patents, registered designs, trademarks and service marks (whether registered or not), copyright, rights to inventions database rights, design right, results, know how, information and all similar property including that subsisting (in any part of the world) in inventions, designs, performances, and computer programs. Any intellectual property rights which arise out of the Project will be referred to as Foreground Intellectual Property Rights (Foreground IPR).  All Foreground IPR will belong to the Organisation (unless otherwise agreed).

To ensure the transfer of Foreground IPR is legally valid and enforceable, it must be documented in a written agreement. This is not just best practice—it’s a legal requirement under English law and to make sure this is done correctly we need you to carefully review the below and to sign this Student Agreement. This will ensure that the title (ownership) of any Foreground IPR created by you during the Project is correctly transferred to the Organisation.  You must do this to take part in the Project.

“I hereby assign to the Organisation all rights, title, and interest in and to the intellectual property created in connection with the Project, including all Foreground Intellectual Property Rights and other proprietary rights, whether existing now or created in the future.  I agree to do all things reasonable to give effect to this assignment including signing further documents if required. I also waive any moral rights to the extent permitted by law, allowing the Organisation to use, modify, and reproduce the Foreground IPR without my further consent”

Please note that this Student Agreement will be governed by English Law and if a dispute arises between any Party, then this will be referred to the English Courts.

You are advised to seek independent legal advice before signing this deed especially if there are any aspects which you do not understand.

Please make sure you add your signature below and please don’t just type out your name.

Signed as a Deed by the Student: Fahad Alrasheedi

Date: 13/02/2026

Student Name: FAHAD ALRASHEEDI

Student ID: W22037998

University of Northumbria at Newcastle (UNN) Experiential Learning Projects

Student Agreement

Network Monitor

Name of Student: Alexander Robinson

Name of Organisation: Northumbria University

Experiential Learning Projects: Experiential learning projects are a great way for students to gain real-world, hands-on experience and as part of your course as a student at UNN you will have the opportunity to work directly with an independent organisation on a project.

The Project Charter: The scope of the Project will be agreed by you and Organisation in the Project Charter. The Project Charter is the document that, amongst other things, describes the Project, sets out the scope of the Project, and any specific limitations or exclusions, key deliverables and milestones.

The Legal Bit – nobody likes paperwork!

Legal agreements are a common part of professional practice, and completing this documentation helps prepare you for future career responsibilities.  It’s important that you read this document carefully and understand it.

The overarching contract in relation to the Project (the Project Contract) is formed when the scope of the Project is agreed, and the Project Charter is signed by you, the Organisation and UNN (you, the Organisation and UNN together being the Parties).

The Project Contract is made up of the scope of the Project as set out in the Project Charter and the UNN Standard Experiential Learning Terms. Once you agree to proceed with the Project and sign the Project Charter, you accept that you are bound by the UNN Standard Experiential Learning Terms. A copy of the UNN Standard Experiential Learning Terms can be found in the assessment area on Blackboard. Please make sure you read the UNN Standard Experiential Learning Terms carefully.

Please pay particular attention to the Confidentiality and Permitted Disclosure provisions in the UNN Standard Experiential Learning Terms.

Just remember that when you agree to participate in the Project you’re confirming you’re happy to accept the Project Charter, the UNN Standard Experiential Learning Terms and that you agree to assign (give) all Foreground IPR to the Organisation. More on that below!

Don’t worry, UNN, the Organisation and you (as a student) are all bound by the Project Charter and the UNN Standard Experiential Learning Terms and if you have any questions please speak to your module tutor.

Legal definitions used in this Student Agreement can be found in UNN Standard Experiential Learning Terms. Legal definitions are capitalised and are used so that particular words and phrases are given a specific and clear meaning.

Consideration: In consideration of the time you spend working on the Project, the Organisation agrees to provide you with live project experience, including exposure to professional practices, mentorship, and access to relevant project activities. The Parties acknowledge that such live project experience constitutes valuable consideration for the purposes of this Student Agreement, and no monetary payment shall be made to you (as a Student) or UNN.

Intellectual Property Rights – the deal: Your work on the Project (as a student) may result in your creating, developing and contributing towards ideas which may form the basis of intellectual property rights that can be commercialised and protected. These intellectual property rights could include patents, registered designs, trademarks and service marks (whether registered or not), copyright, rights to inventions database rights, design right, results, know how, information and all similar property including that subsisting (in any part of the world) in inventions, designs, performances, and computer programs. Any intellectual property rights which arise out of the Project will be referred to as Foreground Intellectual Property Rights (Foreground IPR).  All Foreground IPR will belong to the Organisation (unless otherwise agreed).

To ensure the transfer of Foreground IPR is legally valid and enforceable, it must be documented in a written agreement. This is not just best practice—it’s a legal requirement under English law and to make sure this is done correctly we need you to carefully review the below and to sign this Student Agreement. This will ensure that the title (ownership) of any Foreground IPR created by you during the Project is correctly transferred to the Organisation.  You must do this to take part in the Project.

“I hereby assign to the Organisation all rights, title, and interest in and to the intellectual property created in connection with the Project, including all Foreground Intellectual Property Rights and other proprietary rights, whether existing now or created in the future.  I agree to do all things reasonable to give effect to this assignment including signing further documents if required. I also waive any moral rights to the extent permitted by law, allowing the Organisation to use, modify, and reproduce the Foreground IPR without my further consent”

Please note that this Student Agreement will be governed by English Law and if a dispute arises between any Party, then this will be referred to the English Courts.

You are advised to seek independent legal advice before signing this deed especially if there are any aspects which you do not understand.

Please make sure you add your signature below and please don’t just type out your name.

Signed as a Deed by the Student: A.Robinson

Date: 13/02/2026

Student Name: ALEXANDER ROBINSON

Student ID: W23048701